# FRIO — Project Features Documentation

Brand: FRIO Industrial — Precision Brass Fittings & Industrial Safety Products     |     Project Duration: 25-05-2026 to 04-06-2026

## Database

Local Database Name: frio

Live Database Name: u401719003_frio  (Hostinger)

Database Engine: MySQL 8 — PDO (PHP)

## Development Timeline

25 May 2026 — Project kick-off: viewed FRIO product catalogue, understood product range, planned website structure, started building the FRIO website

26 May 2026 — Admin panel development: built core admin template, created Dashboard, Categories, Products, Banners, Catalogue & Configuration sections, resolved initial errors

27 May 2026 — Admin bug-fixes, started front-end development, designed UI, built Homepage / Catalogue / Contact / Category / Product pages, connected front-end to Admin API, fixed errors, started Banner module

28 May 2026 — Completed front-end, full QA pass, started entering Categories, Products & Banners, presented to client, added 2 full product category sets

29 May 2026 — Added all categories & products with sizes, descriptions, and details; deleted orphan files; fixed additional bugs; added homepage banners

01 June 2026 — Full end-to-end review of admin side and front-end; fixed all remaining errors

02 June 2026 — Added Enquiry section to Contact Us page; added gated Catalogue Download form (to track client visits & downloads); connected enquiry form to email notification system; presented to client

03 June 2026 — Website declared complete; deployed and made live on Hostinger; verified live server functionality

04 June 2026 — Applied client-requested front-end changes; fixed admin panel mobile responsive issues; verified live website working perfectly

## Frontend Features

Dynamic Hero Banner Slider — full-width responsive carousel with title, description, button link and text alignment (left / center / right)

Category Grid — all active product categories displayed in a responsive card grid, dynamically fetched from the database

Featured Products Section — selected products loaded via Admin API with images, names and quick-view links on the homepage

Product Listing Page — shows all products under a selected category with image cards and detail links

Product Detail Page — full product view with multiple images, sizes, technical specifications and a direct Send Enquiry button

Catalogue Download Page — product brochure displayed as a rich card with preview image, page count, and a gated PDF download

Gated PDF Download — visitors must submit name, email & phone before downloading; lead is captured automatically in the database

Contact Us / Enquiry Form — submits with CSRF protection, sends email notification to the business inbox

Product Pre-fill on Contact — clicking Send Enquiry from any product page auto-fills the contact form with the product name

Quick-Contact Cards — phone, email and address cards at the top of the contact page for instant one-click access

About Page — company overview and brand story page

Fully Responsive — works seamlessly on mobile, tablet and desktop (responsive bugs fixed 04-06-2026)

Premium Design — deep navy + gold colour palette, smooth hover animations, micro-transitions and reveal effects

SEO Ready — title tags, meta descriptions, semantic HTML5 headings and breadcrumb navigation on every page

## Admin Panel Features

Authentication & Security

Admin login with username and password

Session-based route guard (auth_check.php) — all admin routes are protected

CSRF token protection on all form submissions

Dashboard

Bento Command Center dashboard showing live telemetry: total Categories, Products, Banners and Catalogues

Time-aware greeting — Good Morning / Afternoon / Evening based on server time

Recent Inquiries panel — shows the 5 most recent customer enquiries directly on the dashboard

Active storefront settings preview — logo, address, email, phone and social links at a glance

Categories Module

Add, edit and delete categories with image upload support

Category cover images appear on the front-end listing pages

Status control — activate or deactivate categories to control front-end visibility without deleting data

Products Module

Add, edit and delete products with multi-image upload support

Rich product data — name, description, available sizes, technical specifications and multiple product images

Category assignment — each product is linked to a category for organised front-end browsing

Bulk management — product list view with quick-action delete/edit buttons

Banners Module

Add, edit, delete and reorder homepage hero banners

Banner customisation — image upload, display name/title, description, button link and text alignment

Drag-to-reorder — update_order.php endpoint to change display order without re-uploading

All banner changes appear instantly on the homepage after saving

Catalogue Module

Upload and manage downloadable product brochures (PDF + preview image)

Each catalogue entry shown as a rich card on the front-end with a gated download modal

Fallback UI on front-end — default placeholder card is shown if no catalogue is uploaded

Inquiries Hub

Unified inbox — all contact form submissions and catalogue download leads stored in one inquiries table with a type column (contact / catalogue)

Single and bulk delete of inquiry records

One-click CSV export of catalogue download leads or contact enquiries — UTF-8 Excel-compatible, timestamped per export

Lead tracking — shows how many clients visited and downloaded the catalogue

Settings & Configuration

Single-page management for: company logo, office name, address, email(s), phone numbers (up to 3) and social media URLs (Facebook, Instagram, LinkedIn, Twitter, YouTube)

Live storefront mockup preview — syncs in real-time as admin updates configuration fields

API-driven front-end — all settings (logo, contact info, social links) fetched dynamically; a single save updates the entire website instantly

Admin Users

List all admin user accounts

Create, edit and delete admin user accounts

Backup

Full database backup and download (backup.php module)

## Extra Features

REST JSON API — PHP API layer (FrioAdmin/api/) powering all dynamic front-end content: products, categories, banners, settings, catalogues and inquiries

Auto Environment — single config.php auto-detects local vs. live server; no manual editing needed when deploying

File Upload System — product images, category images, banners and company logo with file type and size validation

Email Notification via PHP mail — contact and catalogue enquiry forms send instant email alerts to the business inbox

Download Tracking — every catalogue PDF download logs visitor name, email and phone to the database for marketing analysis

Gated Download Security — catalogue PDF download is only granted after the user submits and saves their contact details

CSRF Protection — all admin and front-end forms protected against cross-site request forgery

Mobile-Responsive Admin Panel — full mobile and tablet support for the admin interface (fixed 04-06-2026)

Database Backup & Restore — backup.php module allows the admin to create and download a full database backup at any time

## Website Pages

Front-End (FrioFront/)

index.php — Homepage (Banner Slider, Category Grid, Featured Products, Catalogue CTA)

catalogue.php — Technical Catalogues / Brochure Download Page

category.php — Category Listing Page

product.php — Product Listing Page

product-detail.php — Full Product Detail Page

contact.php — Contact Us & Enquiry Form

about.php — About FRIO Page

Admin Panel (FrioAdmin/)

dashbord.php — Bento Command Center Dashboard

category/list.php — Category List, add.php — Add, edit.php — Edit, delete.php — Delete

product/list.php — Product List, add.php — Add, edit.php — Edit, delete.php — Delete

banner/list.php — Banner List, add.php — Add, edit.php — Edit, delete.php — Delete, update_order.php — Reorder

catalogue/list.php — Catalogue List, add.php — Add, edit.php — Edit, delete.php — Delete

inquiries.php — Unified Inquiry Hub with Filters, Bulk Delete & CSV Export

settings.php — Global Storefront Configuration

admin_users.php — Admin User Management

backup.php — Database Backup Module

login.php — Admin Login

## Deployment

Hosting Provider: Hostinger

Environment: Live Production Server

Go-Live Date: 03 June 2026

Post-Launch Verified: 04 June 2026 (after client-requested changes)

Database: MySQL 8 via PDO (PHP)

Server Language: PHP 8+

Frontend Styling: TailwindCSS + Custom CSS

Local Development: XAMPP (Apache + MySQL)

## Social Media Pages

Facebook

Instagram

LinkedIn

YouTube

FRIO — Precision Brass Fittings & Industrial Safety